Eastside Public Safety

Communications Agency

Executive Board

City of Bellevue

City of Kirkland

City of Redmond

City of Mercer Island

City of Issaquah

P O Box 97010 Mail Stop PSEPS, Redmond,WA 98073-9710 8701 160th Avenue NE, Redmond, WA 98052 tel (425) 556-2515 fax (425) 556-2517

# OPERATIONS COMMITTEE

SUMMARY OF MINUTES

August 25, 2022  	                                         Virtual Meeting

1:30 p.m.

PRESENT:	Jeff Magnan, Sheryl Mullen, Dana Schutter, Lisa Broulette, Dave Van Valkenburg, Dave Beste, Tricia Bellizzi

ALTERNATES:

ABSENT:	Pat Arpin, Darren Timpe, Gary Anderson, Steve Taylor

OTHERS PRESENT:	Mark Hagreen, Kale Fong

1.	Call to Order

The meeting was called to order at 1:30 p.m. by Jeff Magnan, who presided.

- Roll Call

3.	Approve Agenda

Sheryl Mullen motioned to approve the agenda, it was seconded by Lisa Broulette and carried 7-0.

4.	Consent Agenda

- Approval of Minutes of May 26, 2022

Sheryl Mullen motioned to approve the consent agenda, it was seconded by Lisa Broulette and carried 7-0.

5.	Action

a) 2023-2024 Budget and Access Fee – Mark Hagreen

Sheryl Mullen motioned to recommend the 2023-2024 EPSCA Budget and Access Fee to the Executive Board for approval, it was seconded by Dave Van Valkenburg and carried 7-0.

- Motorola Maintenance Contract

Sheryl Mullen motioned to recommend the Motorola Maintenance Contract to the Executive Board for approval, it was seconded by Lisa Broulette and carried 7-0.

6.	Reports

a) EPSCA – Mark Hagreen

Mark Hagreen reported that the EPSCA finish well items have been mostly completed and that EPSCA had had significantly less issues with out system since.

- PSERN

Mark Hagreen reported that PSERN’s FSA date has moved to the end of 2023.  Radio deployments have not been going well due to software development issues.

Lisa Broulette left at 1:58 p.m.

It is unknown when Public Safety entities will receive their portables at this time.  The PSERN director is concerned about finances and when PSERN will start charging rates.  PSERN Director, Mike Webb is considering decoupling charging rates from FSA which would result in subscribers possibly paying 2 rates for radio service.  The PSERN rate is currently estimated to be about $42.58.

7.	Other Information

8.	Executive Session

None

9.	Adjourn

Being no further business, the meeting was adjourned at 2:08 p.m.

Next Meeting

Calendared for

September 22, 2022